| Subject | Existing Status |
| --- | --- |
| DTCB-S1: BRT Feasibility Study | Inception report was received in 27th June 2011. Combined comments on inception report from DTCB, Counterpart service and World Bank was sent 19th July 2011 to ALG There was an Inception workshop on July 7th 2011 |
| DTCB-S3: Bus Network Study | Inception report was received in 27th June 2011. Combined comments on inception report from DTCB, Counterpart service and World Bank was sent 19th July 2011 to ALG. A revised inception report was also received on 07th September 2011. There was an Inception workshop on July 7th 2011 |
| DTCB-S4: Transport Advisor | No objection from World Bank was received on 3rd August 2011 for new contract for Transport Advisor. Executive director approved the contract on 6/9/11 |
| DTCB-S5a: Local regulatory & Institutional Consultant | Request for revise and the extension of the contract was placed in DTCB in 11 July 2011. RTTA act final report was submitted on 13th July 2011 and Presented to finance Ministry for vetting on 07 September 2011. The draft has been sent to different stakeholder on 08th September. A sub-committee headed by Joint Commissioner Traffic is reviewing the document. |
| DTCB-S5b: Junior Consultant (Transport) | Contract was over. |
| DTCB-S5c: Technical Consultant: Counterpart service | Peer reviewers are working. Reports on both Inception reports of ALG was received and sent to ALG. |
| DTCB-S5d: Technical Consultant: Transport Modeler | Contract terminated. Necessary activities are going for recruit a new one |
| DTCB-S5e: Technical Consultant | Termination of contract was done due to non-availability of the consultant (formal letter was received from consultant 25 August 2011). |
| DTCB-S5f: Technical Consultant | Consultant will Join on 23/11/2011 |
| Meeting of Traffic Management Committee | A meeting was held on 20th April 2011 |
| Training of Bus Drivers | Two successful bus driver training programs were already conducted. A new procurement plan was also made for 480 drivers in 12 different schedules and no “No Objection” was received from World Bank. |
| Institutional Reform | DTCA act 2011 was vetted by Law ministry, Now it will be sent to president for his consent. |
| Training ( Local & Foreign) | Road Safety Training was done for DTCB and other agencies officials in Accident Research Institute from 05June to 09 June 2011. BRT field visit in Bangkok and Spain was done from 05 May to 16th May and report was submitted. |

# Text boxes

Progress activity report 2011